Users can register and login. Creating Projects. Invitations to participants can be sent and can be accepted. Persitierung to Textfile.

Available today (Ionic):
- Login and Register GUI
- Projects an be created (no invitations yet)
- Main view
Sprint 1: 28. 03 - 04. 04: (19-21 h)
- Finish registration and login: Data is persisted
- Clarify how to write text files in Ionic (3h)
- Read data from Users.csv and compare to actual login data and navigate to main view if success (8-10h)
- Make / design error page and handle wrong login (2h)
- Invite Participants to an existing project
- Inviting participants to events (4h)
- Making a confirmation message for the event-leader, if the participant joins (2h)

Sprint 2: 04.04 - 11.04.2019 (13-17h)
Write all data from the registration form into Users.csv (Encrypted) (5h)
- Getting a confirmation, if the invitation was successful (4h)
- Fixing switching between the menue‘s (2h)
- Fixing the creation of events (2-4h)